SDDF610: Project Change Request (PCR)	CR No. ACU004

| CR no.: ACU004 Project phase: | Date: 2nd April, 2001 |
| --- | --- |
| Project Name : ULL |  |

Change requestor and change details

| Name: John Spencer | Phone: (03) 9634 2024 |
| --- | --- |
| Position: ULL IT Project Manager |  |
| Address: 26/242 Exhibition Street, Melbourne |  |
| Company: Telstra |  |
| Description of change: (Include any attachments or references to documentation, the priority of the change request and suggested implementation timeframes) Provide a new field in VULL and SQVULL transactions for ‘Live Service at Requested Address’. It will be an optional field. The data can be used to determine the currently recorded address for Service Qualification. |  |
| Reason for change: (Include business benefits) There are currently a significant number of Service Qualifications rejected because a service address, supplied by the Access Seeker is too general or broad, or because of inconsistencies between Telstra and the Access Seekers’ address data. Provision of this data can reduce the number of transactions requiring re-work by the Access Seeker before Service Qualification can be achieved. |  |
| Change type: qType 1= Change to existing functionality qType 3= Functionality or activity deleted Type 2= Functionality or activity added qType 4= Other changes (insert  against appropriate Change type) |  |

Registered CR

| Name of person registering CR | Terry Andersen |  |
| --- | --- | --- |
| Signature: Date: |  Recorded 10 September 2001 | q Emailed confirmation |